MindfulAI Labs

Simulated GRC Practice Environment

Compliance Assessment Plan & Evidence Request

Annual Compliance Assessments of High-Impact AI Systems — CTL-009 · ISO 27001 A.5.31

# 1. Document Control

| Document Title | Compliance Assessment Plan & Evidence Request — High-Impact AI Systems |
| --- | --- |
| Document ID | MAL-CAP-009 |
| Version | 1.0 |
| Classification | Confidential — Internal Use Only |
| Control Reference | CTL-009 — Perform documented compliance assessments of high-impact AI systems against applicable requirements |
| Framework Mapping | ISO 27001 A.5.31 |
| Control Owner | GRC Team |
| Primary In-Scope System | AST-001 — Clinical Diagnostic AI Model |
| Supporting Asset | AST-002 — Financial Risk Training Data Repository |
| Reference-Only Environment | AST-006 — Pre-Production AI Validation Environment |
| Prepared By | Maxine Jones, GRC Analyst |
| Planning Date | September 27, 2026 |
| Assessment Frequency (Control) | Annual |
| Source Register Rating | Not Tested |
| Assessment Status | Not Tested |
| Effectiveness Conclusion | Not Concluded |
| Artifact Type | Assessment plan and evidence request (pre-assessment). Contains no test results. |
| Document Status | Final — Portfolio Simulation |

# 2. Purpose

This document plans the assessment of the control that requires documented compliance assessments of high-impact AI systems against applicable requirements (CTL-009, ISO 27001 A.5.31, owned by the GRC Team) and requests the evidence needed to perform it. The control is recorded in the MindfulAI Labs Control Register as Not Tested. This artifact therefore sets out how the assessment would be scoped, performed, and evidenced. It does not report an operating result.

It defines the scope and assessment criteria, the planned test attributes and procedures, the evidence request (PBC list), planning observations that should be resolved before testing begins, and the conditions under which an effectiveness conclusion could later be reached.

No testing has been performed, no evidence has been received or reviewed, and no effectiveness conclusion is drawn. This is a simulated portfolio artifact; no production system, document repository, or governance record was accessed.

# 3. Scope

3.1 In-scope, supporting, and reference-only assets

| Asset ID | Asset Name | Type | Class. | Environment | Role in This Plan |
| --- | --- | --- | --- | --- | --- |
| AST-001 | Clinical Diagnostic AI Model | Application | Critical | Production | Primary in-scope system. Clinical decision-support system that processes sensitive health information (Owner: Clinical AI & Machine Learning Team). |
| AST-002 | Financial Risk Training Data Repository | Data Store | High | Production | Supporting asset. Supplies data relevant to the assessment. Not treated as a high-impact AI system in its own right (Owner: Data Science Team). |
| AST-006 | Pre-Production AI Validation Environment | Server | Medium | Staging | Reference only. Environment where model validation activity occurs; a possible source of validation evidence (Owner: Model Validation Team). |

Asset name, type, classification, environment, and owner are source register data. Asset identifiers use the project’s normalized scheme. The source description for AST-002 is the placeholder value “Production” and was not expanded.

3.2 Portfolio-developed high-impact criteria

The Control Register does not define “high-impact AI system.” For purposes of this simulated assessment plan, an AI system may be considered high-impact where its use materially influences clinical or similarly consequential decisions, processes sensitive information, or carries a Critical classification. These criteria are assessment-planning assumptions and are not sourced from the Control Register. They should be replaced by the organization’s approved definition once confirmed (see APO-01).

Applying these criteria, AST-001 is clearly in scope. High classification alone does not make an asset a high-impact AI system; AST-002 therefore remains a supporting asset rather than an assessed system.

3.3 Out of scope

- AI systems and assets that do not meet the high-impact criteria above, pending confirmation of the organization’s inventory.

- Evaluation of the technical operation of other controls in the register, which are covered by their own artifacts.

- Any legal determination of regulatory applicability. This plan identifies candidate requirements only (Section 5).

# 4. Control Reference & Framework Mapping

Control as recorded in the MindfulAI Labs Control Register (source data):

- Control name: Perform documented compliance assessments of high-impact AI systems against applicable requirements

- Framework reference: ISO 27001 — A.5.31

- Register rating: Not Tested

- Assessment frequency: Annual

- Control owner: GRC Team

- Control identifier: assigned as CTL-009 under the project’s normalized ID scheme; the source register did not expose an internal identifier. Description, rationale, and detailed framework references are not exposed in source (null) and were not invented.

Supplemental framework mapping (portfolio-developed)

Only ISO 27001 A.5.31 is contained in the source register. The following related references are supplied for portfolio context and would need confirmation before use as assessment criteria.

| Reference | Subject (abbreviated) | Origin | Used in |
| --- | --- | --- | --- |
| ISO 27001 A.5.31 | Legal, statutory, regulatory, and contractual requirements | Source | §5, §9 |
| ISO 27001 A.5.36 | Compliance with the organization’s policies, rules, and standards | Supplemental | §9 |
| NIST CSF 2.0 GV.OC-03 | Legal, regulatory, and contractual requirements are understood and managed | Supplemental | §5, §9 |

# 5. Applicable-Requirements Baseline

The source register establishes ISO 27001 A.5.31 as the control’s framework reference. It does not establish that any particular law, regulation, or contract applies to MindfulAI Labs. The baseline below is therefore a list of candidate requirements to be confirmed, and no regulatory applicability is asserted.

| Candidate Requirement | Basis for Consideration | Applicability | Validation Needed |
| --- | --- | --- | --- |
| ISO 27001 A.5.31 | Source control reference | Source-established | No |
| Internal AI policies | MindfulAI governance records (POL-001, POL-002, POL-006; see below) | Candidate internal criteria | Confirm approved versions |
| Privacy requirements | Sensitive-data processing context (AST-001 processes sensitive health information) | To Be Determined | Yes — confirm with Privacy and Compliance Team |
| Sector / regulatory requirements | Clinical AI context | To Be Determined | Yes — confirm through legal / compliance determination |

Internal policy records considered as candidate criteria (source data)

| Policy ID | Title | Owner | Status (source) |
| --- | --- | --- | --- |
| POL-001 | AI Model Risk Management and Validation Policy | AI Governance Team | Approved |
| POL-002 | AI Data Governance and Quality Policy | Data Governance Team | Approved |
| POL-006 | Responsible AI and Human Oversight Policy | AI Governance Team | Under Review |

The version and approval date of each policy would need to be confirmed before use as formal assessment criteria. POL-006 is not yet final (see APO-02).

# 6. Linked Register Risk & Coverage Gap

6.1 Nearest related risk (imperfect mapping)

The nearest related risk in the Risk Register is “Incomplete validation exploits insufficient testing coverage causing defective models to advance from Pre-Production AI Validation Environment” (Category: Compliance; Likelihood 3 × Impact 4; Status: In Progress; Owner: Model Validation Team). The source record has no identifier, so the risk is referenced here by title until the project-wide ID normalization is completed.

Limitation: this risk concerns gaps in model testing coverage. It does not address failure to identify, assess, or maintain compliance with applicable requirements. The mapping is therefore imperfect and is used only because it is the closest available record.

6.2 Risk coverage gap

The Risk Register does not contain a risk specifically addressing failure to identify, assess, or maintain compliance with applicable legal, regulatory, contractual, or internal requirements for high-impact AI systems.

Recommendation: Consider establishing a dedicated compliance risk owned by the GRC Team and linking CTL-009 as a mitigating control. No identifier is assigned to this proposed risk in this document, as it is not in the register. The recommendation is carried to the Findings & Remediation Tracker (see APO-03).

6.3 Risk appetite context

No dedicated Compliance risk-appetite statement is represented in the available appetite records. RAS-001 (AI Governance; Cautious; tolerance 8 of 25) is contextually related but is not treated as a Compliance appetite statement. No residual risk score is available for a compliance risk, so no comparison against tolerance is made (see APO-04).

6.4 Supporting indicator (context only)

KRI-001 (Critical AI Validation Exceptions; owner: Clinical AI & ML Team) concerns validation of clinical AI and provides general governance context for AST-001. It does not measure CTL-009 and is not evidence that annual compliance assessments occur.

# 7. Assessment Approach (Planned)

The following approach describes how the assessment would be performed once evidence is provided. None of these steps has been performed.

Step 1 — Confirm scope and criteria. Confirm the high-impact definition, the system inventory, and the applicable-requirements baseline with the GRC Team, and resolve the planning observations in Section 11.

Step 2 — Issue the evidence request. Issue the PBC list in Section 12 to the control owner and other named providers, with agreed response dates.

Step 3 — Inspect design. Compare the documented assessment procedure and criteria with the control statement and ISO 27001 A.5.31.

Step 4 — Test operation. For each in-scope system, inspect the annual assessment record and the attributes in Section 9. Evaluate evidence for completeness, timeliness, approval, and follow-up.

Step 5 — Evaluate and report. Record any exceptions, agree factual accuracy with the control owner, and determine whether an effectiveness conclusion is supportable.

Independence consideration. The control is owned by the GRC Team, and the assessor in this simulation is a GRC Analyst. In a live engagement, review of the assessment work should be performed by a reviewer independent of control operation.

# 8. Roles & Responsibilities (Planned)

| Activity | GRC Analyst (Assessor) | Control Owner (GRC Team) | Reviewer / QA | Approver |
| --- | --- | --- | --- | --- |
| Confirm scope and criteria | R | A / C | C | I |
| Issue evidence request | R | I | I | I |
| Provide evidence | C | R / A | — | — |
| Perform assessment procedures | R | C | A | I |
| Report results | R | C | R | A |

R = Responsible, A = Accountable, C = Consulted, I = Informed. Portfolio-developed planning matrix; named individuals are not assigned.

# 9. Planned Test Attributes & Procedures

The attributes below would be tested for each in-scope system. All are marked Not Tested — Planned. No results, sample outcomes, or exception rates are recorded.

| # | Attribute | Planned Procedure | PBC Items | Status |
| --- | --- | --- | --- | --- |
| A1 | In-scope system population is defined | Inspect the high-impact system inventory and classification method; reconcile to the asset register. | PBC-01 | Not Tested — Planned |
| A2 | Applicable requirements are identified and maintained | Inspect the applicable-requirements register and the support for applicability determinations. | PBC-02, 11 | Not Tested — Planned |
| A3 | An annual documented assessment exists for each in-scope system | Inspect the current-cycle assessment records and workpapers; confirm completion within the annual cycle. | PBC-03, 06 | Not Tested — Planned |
| A4 | Assessments are performed against defined criteria | Inspect the criteria used (approved policies, requirements, control mappings) and confirm coverage of the in-scope system. | PBC-04, 05, 06 | Not Tested — Planned |
| A5 | Gaps are recorded, owned, and tracked | Inspect gap and remediation records for owner, due date, and status. | PBC-07 | Not Tested — Planned |
| A6 | Results are reported and approved | Inspect governance reporting and management review or sign-off. | PBC-08, 09 | Not Tested — Planned |
| A7 | Material changes trigger reassessment | Inspect change records for the in-scope system and whether reassessment was considered. | PBC-10 | Not Tested — Planned |
| A8 | Prior-period actions are followed up | Inspect prior-period follow-up and closure evidence. | PBC-03, 12 | Not Tested — Planned |

# 10. Sampling & Timing Approach (Planned)

- Population: the in-scope population is expected to be small (AST-001 confirmed as in scope). The plan is to test all in-scope systems and not to sample, subject to the inventory received under PBC-01.

- Period: the most recent completed annual assessment cycle, plus any assessment triggered by a material change.

- Sequence (relative timing, proposed): scope confirmation → evidence request issued → evidence received → design and operating procedures → reporting. Response dates would be agreed with evidence providers.

# 11. Assessment Planning Observations

These are planning observations identified from the source records before any testing. They are not findings and not control deficiencies, and they do not affect an effectiveness conclusion because none is being drawn.

| ID | Title | Observation | Planning Action |
| --- | --- | --- | --- |
| APO-01 | Incomplete Control Documentation | The source control record does not expose a description or rationale, and the register does not define “high-impact AI system.” | Confirm the authoritative control description, high-impact definition, and expected evidence before testing. |
| APO-02 | Responsible AI Policy Not Finalized | POL-006 (Responsible AI and Human Oversight Policy) has a source status of Under Review. | Confirm the approved version and status before using it as formal assessment criteria. |
| APO-03 | Compliance Risk Coverage Gap | No dedicated risk addresses failure to assess high-impact AI systems against applicable requirements. | Consider a dedicated compliance risk owned by the GRC Team, linked to CTL-009. Carry to the Findings & Remediation Tracker. |
| APO-04 | Compliance Risk Appetite Coverage | No dedicated Compliance appetite statement is represented in the available risk-appetite records. | Confirm whether compliance risk is governed under another approved appetite category or whether a dedicated statement should be established. |

# 12. Evidence Request (PBC List)

The following evidence is requested to perform the assessment. For this simulated artifact, no evidence has been generated, attached, or reviewed. “Requested from” is a portfolio-proposed provider, to be confirmed.

| ID | Evidence Item | Attr. | Requested From (proposed) | Status |
| --- | --- | --- | --- | --- |
| PBC-01 | High-impact AI system inventory and classification methodology | A1 | GRC Team / AI Governance Team | Evidence Required — Not Provided (Simulated Requirement) |
| PBC-02 | Current applicable-requirements register | A2 | GRC Team | Evidence Required — Not Provided (Simulated Requirement) |
| PBC-03 | Prior annual compliance assessment(s), if any | A3, A8 | GRC Team | Evidence Required — Not Provided (Simulated Requirement) |
| PBC-04 | Approved POL-001, POL-002, and the applicable final Responsible AI policy | A4 | AI Governance Team / Data Governance Team | Evidence Required — Not Provided (Simulated Requirement) |
| PBC-05 | System-specific compliance and control mappings | A4 | GRC Team / Clinical AI & ML Team | Evidence Required — Not Provided (Simulated Requirement) |
| PBC-06 | Assessment checklists and workpapers | A3, A4 | GRC Team | Evidence Required — Not Provided (Simulated Requirement) |
| PBC-07 | Identified compliance gaps and remediation records | A5 | GRC Team / system owners | Evidence Required — Not Provided (Simulated Requirement) |
| PBC-08 | Governance or committee reporting showing assessment results | A6 | GRC Team | Evidence Required — Not Provided (Simulated Requirement) |
| PBC-09 | Evidence of management review and sign-off | A6 | GRC Team management | Evidence Required — Not Provided (Simulated Requirement) |
| PBC-10 | Material-change records showing whether reassessment was triggered | A7 | Clinical AI & ML Team / Machine Learning Engineering | Evidence Required — Not Provided (Simulated Requirement) |
| PBC-11 | Evidence supporting applicable legal and regulatory determinations | A2 | GRC Team / Privacy and Compliance Team | Evidence Required — Not Provided (Simulated Requirement) |
| PBC-12 | Prior-period follow-up or closure evidence | A8 | GRC Team | Evidence Required — Not Provided (Simulated Requirement) |

# 13. Effectiveness Determination

| Register rating | Not Tested |
| --- | --- |
| Assessment status | Not Tested |
| Effectiveness conclusion | Not Concluded |
| Reason | No testing has been performed and no evidence has been received. The artifact is a plan and evidence request. |
| Conditions for a future conclusion | Scope and criteria confirmed (APO-01, APO-02); evidence in Section 12 received; attributes A1–A8 tested; exceptions evaluated with the control owner. Any resulting rating would be recorded in a subsequent assessment report. |

# 14. Conclusion

CTL-009 is recorded as Not Tested in the Control Register, and this artifact keeps that status. It establishes the scope, criteria, planned attributes, and evidence request needed to assess whether high-impact AI systems, beginning with the Clinical Diagnostic AI Model, are assessed annually against applicable requirements.

Four planning observations (APO-01 to APO-04) should be resolved or accepted before testing. Two of them, the risk coverage gap and the missing Compliance appetite statement, are carried to the consolidated Findings & Remediation Tracker as recommendations. No effectiveness conclusion is drawn. One can be reached only after the requested evidence is received and tested.

# 15. Reviewer / Sign-Off — Not Applicable (Portfolio Simulation)

Sign-off is not applicable for this portfolio simulation. The blank table below illustrates the review and approval fields the real artifact would capture.

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Plan Prepared By (GRC Analyst) |  |  |  |  |
| Control Owner Acknowledgment (GRC Team) |  |  |  |  |
| Reviewer / Quality Assurance |  |  |  |  |
| Approver |  |  |  |  |

# 16. Revision History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 1.0 | September 27, 2026 | Initial creation of the Compliance Assessment Plan & Evidence Request supporting CTL-009 (ISO 27001 A.5.31). | Maxine Jones, GRC Analyst |

Portfolio Simulation Disclosure — This artifact was created as part of a simulated GRC practice environment for educational and portfolio purposes and does not represent the records or control environment of an actual organization. It is a planning document: no testing occurred and no evidence was reviewed.